# SeekIT CLI App - Demo Features & Development Plan

One-Week Development Sprint for First Prototype

# 1. Project Overview

SeekIT is a unique CLI-based job platform that combines LinkedIn's professional networking with GitHub's transparent work environment. When freelancers get hired, they work within an integrated workspace where clients can track progress in real-time, creating trust and building verified portfolios automatically.

💡 Key Differentiator: All work happens ON the platform with built-in version control and milestone tracking. Every completed project becomes verified portfolio evidence.

# 2. One-Week Development Timeline

### Day 1-2: Foundation & Core Systems

Database setup (SQLite)

User authentication system

Basic CLI menu structure

Data models for users, jobs, projects

### Day 3-4: Job Matching & Applications

Job posting by clients

Skill-based job search

Application submission

Application status tracking

### Day 5-6: Workspace Integration

Project workspace creation

File/deliverable submission

Milestone tracking

Basic version control

### Day 7: Polish & Demo Prep

Portfolio display

Reputation system basics

Demo data seeding

Testing and bug fixes

# 3. Features for First Prototype/Demo

The following features are scoped for the one-week demo. Features are prioritized as CRITICAL (must-have), HIGH (important for demo), or MEDIUM (nice-to-have).

## Feature 1: User Authentication & Registration

Priority:  [CRITICAL]

#### Description:

Users can register as either Freelancers or Clients. The system stores user credentials securely and allows login/logout functionality.

#### Technical Requirements:

• User registration with: name, email, password, location, user type (freelancer/client)

• For freelancers: collect skills during registration

• Password hashing using bcrypt or similar

• Login validation and session management

• Store user data in SQLite database

#### Demo Success Criteria:

✓ Register 2 freelancers with different skills

✓ Register 1 client account

✓ Successfully log in and out

✓ Display personalized welcome message after login

## Feature 2: Job Posting (Client Feature)

Priority:  [CRITICAL]

#### Description:

Clients can post job opportunities with detailed requirements including required skills, description, budget, and deadline.

#### Technical Requirements:

• Job posting form collecting: title, description, required skills, budget range, deadline

• Store jobs in database with client_id reference

• Display confirmation after successful posting

• Clients can view their posted jobs

• Job status: open, in_progress, completed

#### Demo Success Criteria:

✓ Client posts 3-5 sample jobs with different skill requirements

✓ Jobs are stored and retrievable

✓ Client can view all their posted jobs

## Feature 3: Skill-Based Job Search

Priority:  [CRITICAL]

#### Description:

Freelancers can search for jobs based on their skills. The system matches user skills with job requirements and displays relevant opportunities.

#### Technical Requirements:

• Search by skill keyword (e.g., "Python", "Web Design")

• Match algorithm: jobs that contain the searched skill in required_skills

• Display matching jobs with: title, company/client, budget, deadline

• Show job details on selection

• If no match found: save search query for platform improvement tracking

• View all available jobs option (browsing)

#### Demo Success Criteria:

✓ Search for "Python" shows Python-related jobs

✓ Search for "Graphic Design" shows design jobs

✓ No results message displays correctly

✓ Job details are readable and complete

## Feature 4: Job Application System

Priority:  [CRITICAL]

#### Description:

Freelancers can apply to jobs with a cover letter. Clients can review applications and accept/reject them.

#### Technical Requirements:

• Apply to job with cover letter/proposal

• Store application with: job_id, freelancer_id, cover_letter, status, timestamp

• Application statuses: pending, accepted, rejected

• Freelancers view their applications and status

• Clients view applications for their jobs

• Client can accept/reject applications

• When accepted: trigger project workspace creation (Feature 5)

#### Demo Success Criteria:

✓ Freelancer applies to 2-3 jobs

✓ Client views applications

✓ Client accepts 1 application

✓ Application status updates correctly

✓ Freelancer sees updated status

## Feature 5: Integrated Project Workspace (THE UNIQUE FEATURE)

Priority:  [HIGH]

#### Description:

🎯 THIS IS WHAT MAKES SEEKIT UNIQUE! When a job application is accepted, an integrated workspace is automatically created. Freelancers work within this workspace, submitting deliverables and updates. Clients can track real-time progress without constant messaging.

#### Technical Requirements:

• Auto-create project workspace when application accepted

• Project workspace contains: project_id, job details, freelancer, client, status, milestones

• Milestones: predefined stages (e.g., "Initial Design", "Development", "Testing", "Final Delivery")

• Freelancers can submit deliverables to milestones (file path or description)

• Version tracking: each submission creates a new version

• Clients can view all submissions and versions

• Clients can approve/request revision for milestone

• Status tracking: active, completed, disputed

• Activity log: timestamps of submissions and approvals

#### Demo Success Criteria:

✓ Accepted application creates workspace automatically

✓ Freelancer views active projects

✓ Freelancer submits deliverable to milestone 1

✓ Client views submission in workspace

✓ Client approves milestone

✓ Version history is visible

✓ Progress percentage updates (milestones completed / total)

## Feature 6: Verified Portfolio System

Priority:  [HIGH]

#### Description:

Completed projects automatically become part of a freelancer's verified portfolio. Unlike traditional portfolios, these are backed by actual work tracked on the platform with client reviews.

#### Technical Requirements:

• Display all completed projects for a freelancer

• Show: project title, client name, completion date, skills used

• Display client rating and review (if provided)

• Show work samples/deliverables (with client permission)

• Calculate portfolio metrics: projects completed, avg rating, on-time percentage

• Portfolio is publicly viewable by other clients (for demo: just the user)

#### Demo Success Criteria:

✓ Completed project appears in portfolio

✓ Portfolio shows project details

✓ Client review is displayed

✓ Portfolio metrics calculated correctly

## Feature 7: Reputation & Profile System

Priority:  [MEDIUM]

#### Description:

Users build reputation through platform activity. Higher reputation leads to better job matches and opportunities.

#### Technical Requirements:

• Track metrics: projects completed, average rating, on-time delivery rate

• Calculate reputation score (0-100) based on metrics

• Display reputation on profile

• Show badges/achievements (e.g., "5-Star Professional", "10 Projects Completed")

• Profile displays: skills, experience, location, reputation, portfolio summary

#### Demo Success Criteria:

✓ Profile shows basic info and reputation

✓ Reputation score updates after project completion

✓ At least 1 achievement badge is awarded

# 4. Database Schema (SQLite)

The following tables are required for the demo prototype:

### Table: users

user_id (INTEGER, PRIMARY KEY, AUTO)

name (TEXT)

email (TEXT, UNIQUE)

password_hash (TEXT)

location (TEXT)

user_type (TEXT) - "freelancer" or "client"

created_at (TIMESTAMP)

### Table: freelancer_skills

skill_id (INTEGER, PRIMARY KEY, AUTO)

user_id (INTEGER, FOREIGN KEY)

skill_name (TEXT)

skill_level (TEXT) - optional for demo

### Table: jobs

job_id (INTEGER, PRIMARY KEY, AUTO)

client_id (INTEGER, FOREIGN KEY)

title (TEXT)

description (TEXT)

required_skills (TEXT) - comma-separated

budget_min (DECIMAL)

budget_max (DECIMAL)

deadline (DATE)

status (TEXT) - "open", "in_progress", "completed"

created_at (TIMESTAMP)

### Table: applications

application_id (INTEGER, PRIMARY KEY, AUTO)

job_id (INTEGER, FOREIGN KEY)

freelancer_id (INTEGER, FOREIGN KEY)

cover_letter (TEXT)

status (TEXT) - "pending", "accepted", "rejected"

applied_at (TIMESTAMP)

### Table: projects

project_id (INTEGER, PRIMARY KEY, AUTO)

job_id (INTEGER, FOREIGN KEY)

freelancer_id (INTEGER, FOREIGN KEY)

client_id (INTEGER, FOREIGN KEY)

status (TEXT) - "active", "completed", "disputed"

progress_percentage (INTEGER) - 0-100

created_at (TIMESTAMP)

completed_at (TIMESTAMP)

### Table: milestones

milestone_id (INTEGER, PRIMARY KEY, AUTO)

project_id (INTEGER, FOREIGN KEY)

milestone_name (TEXT)

description (TEXT)

due_date (DATE)

status (TEXT) - "pending", "submitted", "approved", "revision_needed"

order_number (INTEGER) - sequence of milestone

### Table: submissions

submission_id (INTEGER, PRIMARY KEY, AUTO)

milestone_id (INTEGER, FOREIGN KEY)

deliverable_description (TEXT)

file_path (TEXT) - for demo, can be a description

version_number (INTEGER)

submitted_at (TIMESTAMP)

client_feedback (TEXT)

### Table: reviews

review_id (INTEGER, PRIMARY KEY, AUTO)

project_id (INTEGER, FOREIGN KEY)

reviewer_id (INTEGER, FOREIGN KEY) - client

reviewee_id (INTEGER, FOREIGN KEY) - freelancer

rating (INTEGER) - 1-5 stars

comment (TEXT)

created_at (TIMESTAMP)

### Table: search_history

search_id (INTEGER, PRIMARY KEY, AUTO)

user_id (INTEGER, FOREIGN KEY)

search_query (TEXT)

results_found (INTEGER)

searched_at (TIMESTAMP)

# 5. Python Project Structure

seekit_app/
│
├── main.py                          # Main entry point, application loop
│
├── config/
│   └── settings.py                  # Configuration settings
│
├── database/
│   ├── db_manager.py                # Database connection and setup
│   ├── schema.sql                   # SQL schema definitions
│   └── seed_data.py                 # Demo data for testing
│
├── models/
│   ├── user.py                      # User model and operations
│   ├── job.py                       # Job model and operations
│   ├── application.py               # Application model
│   ├── project.py                   # Project/workspace model
│   └── portfolio.py                 # Portfolio model
│
├── features/
│   ├── auth.py                      # Authentication (login/register)
│   ├── job_search.py                # Job search and browse
│   ├── job_posting.py               # Job posting (client)
│   ├── application_manager.py       # Application submission & tracking
│   ├── workspace.py                 # Project workspace management
│   ├── portfolio.py                 # Portfolio display
│   └── profile.py                   # User profile and reputation
│
├── utils/
│   ├── display.py                   # CLI display helpers (menus, formatting)
│   ├── validation.py                # Input validation
│   ├── helpers.py                   # General helper functions
│   └── security.py                  # Password hashing
│
└── tests/
    └── test_demo.py                 # Basic tests for demo features

# 6. Implementation Priority Order

Follow this order to ensure the demo flows logically and each feature builds on the previous:

### Day 1

1. Set up project structure and database

2. Create database schema and tables

3. Implement DatabaseManager class

4. Build CLI display utilities

5. Create seed data for demo

### Day 2

6. Implement user authentication (register/login)

7. Create user model and operations

8. Test registration and login flows

### Day 3

9. Implement job posting feature (clients)

10. Create job model

11. Implement job search by skill

12. Add browse all jobs feature

### Day 4

13. Implement application submission

14. Create application model

15. Add application status tracking

16. Implement client application review

### Day 5

17. Implement project workspace creation

18. Build milestone system

19. Add deliverable submission

20. Implement version tracking

### Day 6

21. Add workspace viewing for clients

22. Implement milestone approval

23. Create portfolio display

24. Add basic reputation calculation

### Day 7

25. Implement profile viewing

26. Add search history tracking

27. Polish CLI interface

28. Test complete user journey

29. Prepare demo script and data

# 7. Demo Script & User Journey

This script demonstrates the complete flow of SeekIT's unique workspace integration:

### Scene 1: Freelancer Registration & Setup

1. Open SeekIT application

2. Select "Register"

3. Create freelancer account: "Alice Developer"

4. Add skills: Python, Flask, React

5. Login successful

### Scene 2: Client Posts a Job

1. Logout and register as client: "TechCorp Client"

2. Navigate to "Post a Job"

3. Create job: "Build REST API"

4. Required skills: Python, Flask

5. Budget: $500-$800, Deadline: 2 weeks

6. Job posted successfully

### Scene 3: Freelancer Finds & Applies

1. Logout and login as Alice

2. Select "Search Jobs by Skill"

3. Search for: "Python"

4. View "Build REST API" job details

5. Apply with cover letter

6. Application submitted

### Scene 4: Client Reviews & Accepts

1. Logout and login as TechCorp

2. Navigate to "My Posted Jobs"

3. View applications for "Build REST API"

4. Review Alice's application

5. Accept application

6. ⭐ Workspace automatically created!

### Scene 5: THE UNIQUE PART - Workspace In Action

1. Logout and login as Alice

2. Navigate to "My Active Projects"

3. View "Build REST API" workspace

4. See milestones: Design, Development, Testing, Deployment

5. Submit deliverable to "Design" milestone

6. Add description: "API endpoint design document"

7. Version 1 created

### Scene 6: Client Tracks Progress

1. Logout and login as TechCorp

2. Navigate to "My Posted Jobs" → "View Projects"

3. Open "Build REST API" workspace

4. 👁️ See Alice's submission in real-time

5. View deliverable description

6. Approve "Design" milestone

7. Alice can now proceed to "Development"

### Scene 7: Project Completion & Portfolio

1. Alice submits remaining milestones

2. Client approves all milestones

3. Project marked as "Completed"

4. Client leaves 5-star review

5. 🏆 Project automatically added to Alice's portfolio

6. Alice's reputation score increases

### Scene 8: Portfolio Showcase

1. Login as Alice

2. Navigate to "My Portfolio"

3. View completed "Build REST API" project

4. See verified work history with client review

5. Display reputation: "98/100 - Expert Professional"

6. Show achievement badges

# 8. Demo Success Metrics

The demo will be considered successful if the following can be demonstrated smoothly:

1. Complete user journey from registration to portfolio in under 5 minutes

2. Workspace creation happens automatically when application is accepted

3. Client can view real-time project progress without asking for updates

4. Version control is visible and functional

5. Portfolio displays verified work with client reviews

6. Reputation score updates based on completed projects

7. No crashes or errors during demo flow

8. All database operations execute correctly

9. CLI interface is clean and easy to navigate

## Key Talking Points During Demo

💡 "Unlike traditional freelance platforms, work happens ON SeekIT, not in emails or external tools"

👁️ "Clients can check progress anytime without disturbing the freelancer"

📦 "Every deliverable is versioned and tracked - complete transparency"

🏆 "Your portfolio is built automatically as you work - no manual updates needed"

✅ "All work is verified by clients, making your profile trustworthy"

🔒 "The workspace creates accountability for both parties"

📊 "Reputation grows through actual work, not just profiles and claims"

# 9. Potential Challenges & Solutions

### Challenge: Team members have different Python skill levels

Solution: Assign features based on complexity. Start with simpler features (auth, display) before moving to complex ones (workspace). Pair programming for difficult parts.

### Challenge: One week is tight for 7 major features

Solution: Features are prioritized. Focus on CRITICAL features first (1-4). HIGH priority features (5-6) can be simplified. MEDIUM features (7) can be basic or skipped if time runs out.

### Challenge: Database relationships are complex

Solution: Start with simple tables (users, jobs) before adding related tables. Use foreign keys properly. Test each table before moving to the next.

### Challenge: Making the workspace feel "unique" in CLI

Solution: Use clear visual separators, progress bars, and detailed activity logs. Show version numbers prominently. Add timestamps to make it feel real-time.

### Challenge: Demo data preparation

Solution: Create seed_data.py script that pre-populates the database with sample users, jobs, and even a partially completed project to show immediately during demo.

# 10. Suggested Team Roles & Responsibilities

Divide work among 5 team members for parallel development:

### Team Member 1: Database & Foundation

• Set up project structure

• Create database schema

• Implement DatabaseManager

• Create seed data

• Support others with database queries

### Team Member 2: Authentication & User Management

• Implement registration system

• Implement login/logout

• Create user model

• Password hashing and validation

• User profile display

### Team Member 3: Jobs & Search

• Implement job posting (client side)

• Build job search by skill

• Create job browsing feature

• Job model and operations

• Search history tracking

### Team Member 4: Applications & Reviews

• Implement application submission

• Application status tracking

• Client application review interface

• Rating and review system

• Application model

### Team Member 5: Workspace & Portfolio (Most Complex)

• Implement project workspace creation

• Build milestone system

• Deliverable submission and versioning

• Portfolio display

• Reputation calculation

• This is the UNIQUE feature - needs strongest developer

## Daily Standup Format

Hold brief 15-minute meetings each day:

❓ What did I complete yesterday?

❓ What will I work on today?

❓ Any blockers or help needed?

❓ Are we on track for the demo?

# 11. Pre-Demo Checklist

### Functionality

□ All CRITICAL features working

□ User can register and login

□ Jobs can be posted and searched

□ Applications can be submitted and accepted

□ Workspace is created automatically

□ Deliverables can be submitted

□ Portfolio displays completed work

### Data

□ Database populated with demo users

□ At least 5 sample jobs available

□ Demo accounts ready (1 freelancer, 1 client)

□ One completed project in portfolio to show

### User Experience

□ Menu navigation is smooth

□ Error messages are helpful

□ Success confirmations display properly

□ No crashes during normal flow

### Presentation

□ Demo script rehearsed

□ Talking points prepared

□ Screenshots/recording ready (optional)

□ All team members understand the unique value proposition

# 12. Conclusion

This one-week sprint is ambitious but achievable with proper planning and teamwork. The key to success is focusing on the CRITICAL features first and making the workspace integration - SeekIT's unique selling point - work flawlessly.

Remember: The demo doesn't need to be perfect or feature-complete. It needs to clearly demonstrate the unique value proposition: freelancers and clients working together in an integrated, transparent workspace that builds verified portfolios automatically.

The GitHub + LinkedIn combination is powerful because:

• GitHub aspect: Transparent work, version control, accountability

• LinkedIn aspect: Professional networking, verified credentials, reputation building

• SeekIT fusion: Work happens where your reputation is built

Focus on making these 3 moments shine in your demo:

1. The automatic workspace creation when application is accepted

2. The client viewing real-time progress in the workspace

3. The completed project appearing in the verified portfolio

Good luck with your prototype! You've got a genuinely unique idea - execute it well and you'll have something special to show.